Second sprint Planing (28/11/2016 - 11/12/2016)

Hours per point : 6

Developers: En Rong Lim, Sharan

Total hours per sprint : 120

Priority :

|  |  |
| --- | --- |
| 3 | High Priority for completion |
| 2 | Medium Priority for completion |
| 1 | Low Priority for completion |

Goal :We hope to complete all the task that was assigned on time, and conduct acceptance testing with the client.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Title | Story | Estimation to complete task (hours) | Priority | User Assigned |
| 136311921 | Search Counter Sales & Records | As a staff member, I want to be able to search counter sales records so that I can find or review the information of customer bills and payment records whenever I require it. | 12 | 2 | enronglim |
| 136311923 | Check product availability | As a staff member, I want to be able to check availability of the product so that I can see if the available quantity of products to be added to the purchase form. | 18 | 3 | Sharan |
| 136311925 | Generate payment receipt | As a system, I want generate payment receipt so that I can know the payment is successful. | 12 | 2 | enronglim |
| 136311927 | Validate Payment Data | As a system, I want validate the payment data, so that I can make the payment successful | 18 | 3 | Sharan |
| 136311929 | Display Customer Billing Item | As a staff, I want to display customer billing item, billing item and total amount so that I can know the billing detail. | 12 | 2 | enronglim |
| 136311931 | Add Customer Information | As a staff member, I want to be able to add new customer information into the database so that I can keep track of customer that use our services. | 6 | 1 | Sharan |
| 136311933 | Search Bill Record | As a staff, I want to search the bill so that I can easily to get the customer bill record. | 12 | 2 | enronglim |
| 136311935 | Add Customer Information | As a staff member, I want to be able to add new customer information into the database so that I can keep track of customer that use our services. | 6 | 1 | Sharan |
| 136311937 | Add Billing Record | As a staff member, I want to be able to add billing records so that I can add inventory products into a customer's billing record and save it into the database. | 6 | 1 | enronglim |